Sue's Contractors

123 Main Street

Kill Devil Hills, NC 27948

(555) 123-4567

suescontractors@email.com

Date: June 24, 2024

To: Bike Mechanics SkyPort (BKM)

Airport Management Office

789 Airport Road

Kill Devil Hills, NC 27948

Re: Proposal for Restroom Renovation at Gate 10

Dear BKM Management,

We are pleased to submit our proposal for the renovation of the restrooms adjacent to Gate 10 at Bike Mechanics SkyPort. Our team at Sue's Contractors has extensive experience in airport facility upgrades, and we understand the unique challenges of working in an active airport environment.

Project Scope:

- Replace 30 sink fixtures

- Replace 40 toilet fixtures

- All work to be conducted between 9 PM and 6 AM to minimize disruption to airport operations

Project Details:

1. Sink Replacement (30 units)

- Remove existing sinks

- Install new, water-efficient sink fixtures

- Update plumbing connections as necessary

- Install new faucets with touchless technology

2. Toilet Fixture Replacement (40 units)

- Remove existing toilets

- Install new, low-flow toilet fixtures

- Update plumbing connections as necessary

- Ensure proper sealing and functionality

3. Additional Services

- Daily cleanup and waste removal

- Protection of surrounding areas during construction

- Final deep cleaning of entire restroom area

4. Project Management

- On-site supervisor during all work hours

- Coordination with airport staff for security clearances and access

- Daily progress reports

5. Materials

- All fixtures, fittings, and necessary materials included

- Use of high-quality, commercial-grade products suitable for high-traffic airport environments

6. Timeline

- Estimated project duration: 14 working nights

- Work to be conducted seven days a week to minimize overall project duration

7. Warranty

- 2-year warranty on all installed fixtures

- 1-year warranty on labor

All-In Price: $287,500

This price includes all labor, materials, project management, cleanup, and warranties as described above. We understand the importance of staying within budget and timeline for airport projects and are committed to meeting these requirements.

Additional Notes:

- All our staff are fully insured and have undergone background checks as required for airport work.

- We will comply with all airport security protocols and regulations.

- Our team is prepared to adjust work schedules as needed to accommodate any unforeseen airport operational requirements.

We appreciate the opportunity to bid on this project and look forward to the possibility of working with Bike Mechanics SkyPort. If you have any questions or require any additional information, please don't hesitate to contact us.

Sincerely,

Sue Johnson

Owner, Sue's Contractors