Jim's Plumbing

400 Sand Dune Ave

Kill Devil Hills, NC 27948

Date: June 24, 2024

To: Bike Mechanics SkyPort (BKM)

Re: Restroom Renovation Proposal for Gate 10

Dear BKM Management,

Thank you for the opportunity to submit a proposal for the restroom renovation project at Gate 10. Jim's Plumbing is pleased to offer our services for this important upgrade. Based on the project requirements, we propose the following:

Scope of Work:

1. Replace 30 sink fixtures

2. Replace 40 toilet fixtures

3. Ensure all plumbing is up to code and functioning properly

Materials:

- 30 high-efficiency sink fixtures

- 40 low-flow toilet fixtures

- Associated plumbing supplies (piping, valves, etc.)

Labor:

- Our team of 5 experienced plumbers

- Estimated 10 working days to complete the project

Work Schedule:

We propose to conduct the work during regular business hours, from 8:00 AM to 5:00 PM, Monday through Friday. This schedule allows us to complete the work efficiently and safely, ensuring the highest quality results.

Project Timeline:

- Start Date: August 1, 2024

- Completion Date: August 14, 2024

Cost Breakdown:

1. Materials: $45,000

2. Labor: $25,000

3. Permits and Inspections: $2,000

4. Cleanup and Disposal: $1,500

Total Project Cost: $73,500

Please note that our proposal does not include overnight work as requested. We believe that daytime work allows for better quality control, improved safety for our workers, and more efficient project management. We are happy to discuss strategies to minimize disruption to airport operations during our work hours.

We look forward to the opportunity to work with Bike Mechanics SkyPort on this renovation project. If you have any questions or need further information, please don't hesitate to contact us.

Sincerely,

Jim Williamson

Owner, Jim's Plumbing